Engagement and Delivery Guide

Hybrid Cloud Foundation

Prepared for

<Partner>

November 12, 2015

Version 1.0 Status

Prepared by

<Partner>

Contributors

Table of contents

1	Introduction	2

1.1	Purpose	2

1.2	Audience	3

1.3	Assumptions	3

1.3.1	Assumptions for the engagement manager	3

1.3.2	Assumptions for the consultant	4

3	Engagement overview	5

3.1	Business scenario addressed	5

3.2	Engagement organization and staffing	6

3.3	General roles and responsibilities	7

3.4	Required consultant training and experience	8

4	Recommended practices	8

5	Engagement delivery	9

5.1	Pre-engagement task	9

5.2	Problems and risks	9

5.3	Post-delivery activities	9

5.3.1	Follow-up work and engagement lessons learned meeting	9

6	Delivery phase details	10

6.1	Prerequisites	10

6.2	Activities	10

6.2.1	Azure Operations Solution Alignment Workshop	10

6.2.2	Azure Technical Solution Alignment Workshop	15

6.2.3	Build and Stabilize	23

6.2.4	Deploy	24

6.3	Deliverables	24

Tables

Table 1: change record	i

Table 2: reviewers	i

Table 4: engagement delivery overview	2

Table 5: consultant experience requirements	5

Table 6: specific problems and risks for this engagement	6

Figures

No table of figures entries found.

Introduction

Hybrid Cloud Foundation helps organizations explore and expand on the Microsoft Azure IaaS platform with an approach focused on solving business problems with technical solutions.

Hybrid Cloud Foundation is a flexible, modular offer from <Partner> Services designed to customers identify and implement key cloud scenarios that align with their business needs and strategies. This offer relies on the Azure Reference Architecture, guidance developed over thousands of engagements that take into account a range of considerations including subscriptions, storage, network, identity, application architecture, high availability and disaster recovery, automation, management, load balancing, websites, database, analytics and media.

IMPORTANT: This Offering is often the customer’s first exposure to Microsoft Azure and may be their first exposure to <Partner> Services. It is CRITICAL that the delivery resources (Architect, Azure consultant, Information Technology Service Management (ITSM) consultant) are deeply familiar and experienced with Azure as the purpose of this engagement is to get customers educated on Microsoft Azure and assisting them with critical design decisions impacting their enterprise wise adoption and consumption of Microsoft Azure.

Purpose

The purpose of this document is to provide technical and engagement delivery resources with an overview of the tasks that will be required to deliver the <Partner> Services Hybrid Cloud Foundation Offering successfully.

This engagement will proceed according to the Microsoft Solutions Framework (MSF), with the standard Envision, Plan, Develop, Stabilize, and Deploy phases.

Audience

This document is for use by <Partner>technical specialists and <Partner> engagement resources. This document is for <Partner> internal use only and should not be distributed to a customer team as part of the engagement delivery.

This document should be made available for review by <Partner> program team members, <Partner> technical specialists, and <Partner> engagement resources only.

Assumptions

Assumptions for the engagement manager

The following are the key Solution Planning Service assumptions:

Access to business requirement documentation will be provided before the project starts.

Customer representatives will be available to perform their project team roles in a timely manner, and relevant business subject matter experts (SMEs) will be available to participate in workshops and interviews.

Customer personnel will provide timely responses to questions about requirements and project scope.

Product licenses: product licenses (Microsoft or non-Microsoft) will not be provided under the statement of work (SOW). You are responsible for acquiring product licenses that are required for this project.

Most work will be performed at the customer’s site; however, some work might be performed remotely.

Access will be provided to materials, resources, and personnel as needed throughout the engagement.

Microsoft Office and related tools will be used to develop documentation.

It is the responsibility of the customer project manager and the <Partner> Services EM to reconcile problems that might arise during the engagement. If a problem cannot be resolved between the customer project manager and the <Partner> Services EM, it will be the responsibility of the customer and <Partner> Services project management personnel to escalate the problem for resolution to their respective management sponsors.

IMPORTANT: The Statement of Work for the Hybrid Cloud Foundation engagement includes a number of project assumptions and customer responsibilities that are critical to the successful delivery of the engagement.

Assumptions for the consultant

The consultants who have been engaged meet or exceed the experience and knowledge requirements that have been defined in Section 2.5.

After the engagement, the consultants can provide feedback to the priority area teams that can help improve the overall quality of this material.

Engagement overview

The following table identifies the main information categories for the delivery of the Hybrid Cloud Foundation Offering.

Table 3: engagement delivery overview

| Category | Description |
| --- | --- |
| Timeline | The Hybrid Cloud Offering can be delivered in four different models: Workshop – 1 week Jumpstart – 4 weeks Foundation – 9 weeks Foundation plus One workload migration – 12 weeks |
| Resourcing | See the Hybrid Cloud Foundation Pricing Guide for the specific resource requirements and hours for each of the delivery models. This is an extremely challenging engagement given the breadth of Azure knowledge required of the delivery resources and how frequently Azure changes and introduces new features. |
| Cost | See the Hybrid Cloud Foundation Pricing Guide for the specific resource requirements and hours for each of the delivery models. |
| Engagement scope | The Hybrid Cloud Foundation engagement consists of a series of Solution alignment workshops which provide deep dives on key planning topics for an Azure hybrid cloud architecture. Topics include identity, subscription, compute, storage, network, and security planning among others. |
| Target audience | Customer CIO/CTO and their architecture, infrastructure, and operations teams. |
| Number of participants in the PoC | N/A |
| Participant prerequisites for workshops | Participants should be technical leaders and influencers capable of and responsible for decision making of the in-scope functional areas. |

Business scenario addressed

The purpose of the engagement is to drive education and technical decision making to arrive at a functional specification for initial Azure connectivity and architecture decisions, effectively a customer-tailored Azure infrastructure architecture.

The 9-week Hybrid Cloud Foundation goes into significantly more depth in all areas and is targeted toward medium and large enterprises entertaining a significant commitment to the Microsoft Azure platform. Typically, the business scenario driving this discussion is a large-scale datacenter migration to Azure, large-scale application development on Azure, etc.

The remainder of the engagement consists of assisting the customer in implementing the agreed upon architecture through tasks such as assisting with network connectivity to Azure, creating resource manager templates for elements of the architecture, and so on.

Engagement organization and staffing

The Hybrid Cloud engagements (Workshop, Jumpstart, Foundation, and Foundation plus workload migration) use a combination of Engagement Manager, Architect, Azure, and ITSM consulting roles. The specifics of each delivery model are outlined in the Hybrid Cloud Foundation Pricing Guide.

An overview of the Work Breakdown Structure (WBS) for the Hybrid Cloud Foundation delivery is included below.

General roles and responsibilities

| Role | Responsibilities |
| --- | --- |
| <Partner> Engagement Manager | - Serve as a single point of contact for billing issues, personnel matters, contract extensions, and <Partner> Services project status - Responsible for <Partner> resource allocation, risk management, project priorities, and communication to executive management - Coordinate the activities of the team to deliver documents/objectives according to the project schedule |
| <Partner> Azure Architect | - Leads Solution Alignment Workshop - Assists with Microsoft Azure configuration and other Solution build activities - Assists with Solution testing - Leads Solution walk through |
| <Partner> Azure Consultants | - Assists with Solution Alignment Workshop - Leads Microsoft Azure configuration and other Solution build activities - Leads Solution development activities - Leads Solution testing - Leads Solution walk through |
| <Partner> ITSM Consultant | - Leads the Operations Solution Alignment workshops - Leads the Service Management activities - Provides Operations, processes and people support to the Azure Consultants |

Required consultant training and experience

The following table describes the technical skills that consultants need to deliver the Hybrid Cloud Foundation Offering. The engagement is very challenging as it covers a broad range of topics ranging including subscription planning, network, compute, storage, security, and identity. These are covered to a deep level with the customer’s top technical resources and IT managers and shape the customer’s enterprise-wide Azure architecture.

Table 4: consultant experience requirements

| Role | Consultant experience requirements |
| --- | --- |
| Infrastructure consultants | Significant technical depth on all Azure infrastructure technologies, particularly subscriptions, RBAC, network, compute, storage Moderate technical depth on identity, security, and management The infrastructure consultants should have previous experience delivering one or more Azure engagements with an enterpriser customer The consultant should have deep familiarity with the Azure Reference Architecture (AZRA) |
| ITSM consultants | Expertise in IT Service Management, Microsoft Operations Framework and Organizational change management Accredited for Service Map (SMAP), Service Catalog Understands how to align organizations to IaaS, PaaS and SaaS Familiarity with Azure features |

Recommended practices

All team members should read and be deeply familiar with AZRA and the Solution Alignment Workshop (SAW) workshops

All team members should have previously consumed the relevant Azure training

All team members should be Azure certified

ITSM consultants should be ITIL certified

Engagement delivery

Pre-engagement task

Identification and staffing of qualified resources is critical to the success of the Hybrid Cloud Foundation engagement. That is the most critical pre-engagement task for the engagement manager.

Problems and risks

Problems and risks that are identified before and during the engagement should be tracked within the deliverable document, separate spreadsheet, or database. Confirm that the customer understands that risks are part of the overall engagement approach. It is recommended that a weekly project review is scheduled with the customer at the beginning of the engagement and that a review of present problems and risks is a part of each of those meetings.

Table 5: specific problems and risks for this engagement

| Problem | Risk |  | Rating (high, medium, or low) | Mitigation |
| --- | --- | --- | --- | --- |

Post-delivery activities

Follow-up work and engagement lessons learned meeting

Hybrid Cloud Foundation is an entry level engagement designed to drive additional follow-on work such as workload migration, automation, and operations engagements

Delivery phase details

Prerequisites

The SOW provides guidelines for the engagement and should be reviewed in detail before the kickoff meeting.

The customer kickoff presentation provides a template for the engagement kickoff meeting structure.

The work breakdown structure provides the consultant and customer with a milestone-based schedule for the engagement.

Review the Solution alignment workshop topics with the customer sponsor and help make sure they invite all of the relevant managers and SMEs from their teams to participate in the relevant workshop sections. The workshops are only valid if all relevant teams are represented with personnel able to make design decisions

The kickoff meeting provides the opportunity to officially start the engagement and gather the information necessary to complete the vision and scope document and begin planning for the Solution alignment workshops.

Activities

The Envision and Plan phases of the engagement are driven by two “Solution Alignment Workshops” which are technical deep dives into operations and technology with the goal of educating the customer on the relevant topics and assisting them in making initial design decisions.

Azure Operations Solution Alignment Workshop

The Azure Operations Solution alignment workshop focuses on people and process education and decision-making. The workshop is comprised of four modules.

| Azure Operations Solution Alignment Workshop |  | Session Name : Azure Operations SAW - Azure Envisioning and Service Overview Session Template: Azure SAW Module 1a Azure Envisioning and Service Overview |  |
| --- | --- | --- | --- |
| Meeting Objective | Introduce Azure and set the tone for the workshop Understand why the customer is looking to move to Azure Cover high-level concepts around Azure and set the stage for the remaining workshops |  |  |
| Pre-work | Review Statement of Work (SOW) Update slide deck with Customer specific data Walk through slides and read slide notes. Review the following sections of the Azure Reference Architecture - Microsoft Azure Enterprise Operations - Azure Subscriptions - Azure Accounts and Access Permissions |  |  |
| Input | Work Breakdown Structure (WBS) Customer Specific Statement of Work Session Agenda |  |  |
| Output | General customer understanding of Microsoft Azure |  |  |
| Session Attendees | Customer Roles Sponsor All involved SME(s) Cloud Architect |  | <Partner> Roles Infrastructure Consultant Enterprise architect ATS Engagement Manager |

| Azure Operations Solution Alignment Workshop |  | Session Name : Azure Operations SAW - Azure Service Mapping and Service Description Session Template: Azure SAW Module 1b Azure Service Mapping and Service Description |  |
| --- | --- | --- | --- |
| Meeting Objective | The objective of the Service Mapping and Service Description Session is to map the application/service that will be migrated to Azure, as describe that service/application in business and high-level technical terms. Introduce the service mapping concepts Gather data needed for the service map Share why the need for a Service Description and how it augments the Service Catalog and provide the Customer with a template draft Service Description for them to complete. |  |  |
| Pre-work | Review Statement of Work (SOW) Update slide deck with Customer specific data Create a draft Service Map Walk through slides and read slide notes. Review the SMAP Delivery Guide and draft Azure Service Maps found in the engagement IP Review the sample Service Description |  |  |
| Input | Work Breakdown Structure (WBS) Customer Specific Statement of Work Session Agenda Draft Service Description, Service Maps and associated PowerPoint deck |  |  |
| Output | Completed draft Service Map to be finalized upon Customer review Draft Service Description for the Customer to complete and populate |  |  |
| Session Attendees | Customer Roles Sponsor Infrastructure SME(s) Cloud Architect Application Owner Application SME(s) |  | <Partner> Roles ITSM Consultant Infrastructure Consultant Enterprise architect Engagement Manager (optional) |

| Azure Operations Solution Alignment Workshop |  | Session Name : Azure Operations SAW - Azure Org Considerations Session Template: Azure SAW Module 1c Azure Org Considerations |  |
| --- | --- | --- | --- |
| Meeting Objective | Share with the Customer why Azure will modify their IT organization and why they need to understand what it means to be a Service Provider to their Service Consumers. Communicate the need for bimodal IT when delivering new cloud services and understand the shift in roles when delivering IaaS, PaaS or SaaS |  |  |
| Pre-work | Review Statement of Work (SOW) Update slide deck with Customer specific data Customer specific Service Map Walk through slides and read slide notes. |  |  |
| Input | Work Breakdown Structure (WBS) Customer Specific Statement of Work Session Agenda Service Map |  |  |
| Output | Knowledge transfer session |  |  |
| Session Attendees | Customer Roles Sponsor Infrastructure SME(s) Cloud Architect Application Owner Application SME(s) |  | <Partner> Roles ITSM Consultant Infrastructure Consultant Enterprise architect Engagement Manager (optional) |

| Azure Operations Solution Alignment Workshop |  | Session Name : Azure Operations SAW - Azure Roles Responsibilities and RACI Session Template: Azure SAW Module 1d Azure Roles Responsibilities and RACI |  |
| --- | --- | --- | --- |
| Meeting Objective | The goal of this workshop is have all parties involved in delivering the future cloud service together to discuss how cloud services alters their operating model. The goal is not to define every specific responsibility but just to facilitate discussion to break down barriers between organizations. Open Communication between the Ops and Development teams Define core Processes and accountabilities that are need for Cloud Introduce and explain the types of cloud roles, how they apply to IaaS, PaaS and SaaS RACI concepts and have a first discussion how to apply these into the customer organization |  |  |
| Pre-work | Review Statement of Work (SOW) Update slide deck with Customer specific data Customer specific Service Map Walk through slides and read slide notes. Review RACI draft |  |  |
| Input | Work Breakdown Structure (WBS) Customer Specific Statement of Work Session Agenda Service Map |  |  |
| Output | Draft RACI for Customer completion Session slides with role descriptions for Customer review |  |  |
| Session Attendees | Customer Roles Sponsor Infrastructure SME(s) Cloud Architect Application Owner Application SME(s) |  | <Partner> Roles ITSM Consultant Infrastructure Consultant Enterprise architect Engagement Manager (optional) |

| Azure Operations Solution Alignment Workshop |  | Session Name : Azure Operations SAW - Service Brokerage and Service Integration Session Template: Azure SAW Module 1e Service Brokerage and Service Integration |  |
| --- | --- | --- | --- |
| Meeting Objective | The goal of the workshop is to understand the need for Service Integration and Service Brokerage when utilizing Azure. Communicate and share why these roles are important and how to embed it in the customer IT organization. Service Level Management is assumed to be in place and in practice |  |  |
| Pre-work | Review Statement of Work (SOW) Update Slide deck with Customer engagement specific data Update Engagement Schedule Walk through slides and read slide notes |  |  |
| Input | Work Breakdown Structure (WBS) Customer Specific Statement of Work Completed Customer specific Service Map Session Agenda |  |  |
| Output | Notes from session can provide input for the Customer’s next steps or a follow on Azure Operations Jumpstart engagement. |  |  |
| Session Attendees | Customer Roles Sponsor Infrastructure SME(s) Cloud Architect Application Owner Application SME(s) |  | <Partner> Roles ITSM Consultant Infrastructure Consultant Enterprise architect Engagement Manager (optional) |

Azure Technical Solution Alignment Workshop

The Azure technical Solution alignment workshop is focused on technical education and decision-making. The workshop is comprised of multiple modules.

| Azure Technical Solution Alignment Workshop |  | Session Name : Azure SAW - Azure Subscriptions and Operations Session Template: Azure SAW Module 2 - Azure Subscriptions and Operations |  |
| --- | --- | --- | --- |
| Meeting Objective | Explain the purpose and boundaries of Azure subscriptions Explain recommended practices for Azure subscription design and usage Explain the implications of the Azure subscription design Help the customer make design decisions around the subscription model that meets their requirements |  |  |
| Pre-work | Review the following sections of the Azure Reference Architecture - Microsoft Azure Enterprise Operations - Azure Subscriptions - Azure Accounts and Access Permissions Walk through workshop slides and read slide notes. - Get familiar with the AZRA subscription model design patterns and their pros and cons |  |  |
| Input | Customer discussions or data about their organizational structure Customer objectives in terms of billing, RBAC, reporting, and management Existing customer subscription data or Azure consumption |  |  |
| Output | Identify a Subscription Model Establish “first subscription” new updated model Identify key RBAC roles within the customer organization Outline initial Azure naming convention Identify who will be managing the subscription Identify billing administrators and how Azure chargeback/showback will be handled Document customer decisions related to Azure subscriptions and billing |  |  |
| Session Attendees | Customer Roles Sponsor All required SME(s) Cloud Architect |  | <Partner> Roles Azure Infrastructure Consultant Azure ITSM Consultant Architect Enterprise architect (if applicable) ATS / CSA Engagement Manager |

| Azure Technical Solution Alignment Workshop |  | Session Name : Azure SAW - Azure Storage Session Template: Azure SAW Module 3 - Azure Storage |  |
| --- | --- | --- | --- |
| Meeting Objective | Your primary goal is to help customers: - Understand the role of storage in an Azure architecture - Develop a “storage stamp” design - Design to be deployed initially and extended as required - Comprised of the types of storage accounts based on workload purpose - Determine defined scale and decision points which will allow it to be extended when required |  |  |
| Pre-work | Review the following sections of the Azure Reference Architecture - Microsoft Azure Storage Walk through workshop slides and read slide notes. - Get familiar with the AZRA storage design patterns and their pros and cons - Ensure you have hands on experience with Azure storage features and have an available Azure subscription for ad-hoc demonstrations |  |  |
| Input | Customer storage requirements: - MAP reports if VM lift/shift migration is being considered and the tool has been run by Premier or the customer already - Database size and IO requirements if DB servers are being migrated - Application requirements if a new or existing application is being migrated - Performance, availability, and geographic requirements - Encryption, security, and auditing requirements |  |  |
| Output | Design decisions to establish one or more “storage stamps” which are combinations of storage account, service, and feature configuration that determine the capabilities and capacity of the storage stamp Design the minimum number of storage stamps to meet the requirements of the workloads or services being deployed in Microsoft Azure Document customer decisions related to Azure storage |  |  |
| Session Attendees | Customer Roles Sponsor All required SME(s) Cloud Architect |  | <Partner> Roles Azure Infrastructure Consultant Architect |

| Azure Technical Solution Alignment Workshop |  | Session Name : Azure SAW – Azure Networking Session Template: Azure SAW Module 4 - Azure Networking |  |
| --- | --- | --- | --- |
| Meeting Objective | Your primary goal is to help customers: - Understand the constructs of networking in an Azure infrastructure Develop a network design that has a: - Connectivity design (near and long term) - Network topology (including required Vnets, address space, subnets, routing requirements and gateways) - Network security requirements (including NSGs and permitted endpoints for hosted services) |  |  |
| Pre-work | Review the following sections of the Azure Reference Architecture - Microsoft Azure Networking Walk through workshop slides and read slide notes. - Get familiar with the AZRA network design patterns and their pros and cons - Ensure you have hands on experience with Azure network and VPN features and available Azure subscription for ad-hoc demonstrations - As most enterprise customers will at least be interested in learning about ExpressRoute, help make sure you are very comfortable with the different ExpressRoute models and providers. Query the EPG ATS or CSA to determine if they have already been working with the customer on ExpressRoute or if they know the Telco providers the customer typically utilizes If S2S VPN is likely to be utilized, help make sure an Azure certified VPN device is available |  |  |
| Input | Existing customer network designs, locations, and topologies (customers may initially think they want to use their existing on-premises model in Azure which may or may not make sense) Security and compliance requirements the customer or their security team may mandate Expected workload, bandwidth, and latency requirements |  |  |
| Output | Short term and long term network and Azure connectivity design Network security design and design patterns Vnet, subnet, IP addressing design and naming conventions Clarity on what connectivity model will be used for the remainder of the engagement vs. long term (ex. S2S may be utilized for the engagement while ExpressRoute is being put in place for the long term) Determine which gateway and routing options will be utilized Document customer decisions related to Azure networking |  |  |
| Session Attendees | Customer Roles Sponsor All required SME(s) Cloud Architect |  | <Partner> Roles Azure Infrastructure Consultant Architect ATS / CSA |

| Azure Technical Solution Alignment Workshop |  | Session Name : Azure SAW – Azure Compute IaaS Session Template: Azure SAW Module 5a - Azure Compute IaaS |  |
| --- | --- | --- | --- |
| Meeting Objective | Your primary goal is to help customers: - Understand the concepts around compute IaaS in an Azure architecture - Allow customers to understand the components of compute (virtual machines, resource groups, etc) to support the Solution they are looking to deploy |  |  |
| Pre-work | Review the following sections of the Azure Reference Architecture - Microsoft Azure Compute (IaaS) Walk through workshop slides and read slide notes. - Get familiar with the AZRA IaaS and virtual machine capabilities Ensure you have hands on experience with Azure virtual machines and an available Azure subscription for ad-hoc demonstrations |  |  |
| Input | MAP reports if VM lift/shift migration is being considered and the tool has been run by Premier or the customer already Existing customer virtualization architecture on-premises and the virtualization features utilized Workload information such as operating systems utilized, storage, and network requirements Details of any existing Azure IaaS usage, questions, or issues |  |  |
| Output | Ensure the customer has a solid understanding of the standard VM tiers, sizes, and capabilities Drive decision making around IaaS V1 and V2 in Azure and whether V2 can be chosen as the default and/or exclusive model Determine what VM extensions will be required Rationalize IaaS VM decisions with the storage and network decisions already made (ex. VMs will use the storage stamp(s) identified in the Storage workshop and utilize the connectivity methods and networks identified in the networking workshop Document customer decisions related to Azure IaaS |  |  |
| Session Attendees | Customer Roles Sponsor All required SME(s) Cloud Architect |  | <Partner> Roles Azure Infrastructure Consultant Architect |

| Azure Technical Solution Alignment Workshop |  | Session Name : Azure SAW – Azure Compute PaaS Session Template: Azure SAW Module 5b - Azure Compute PaaS |  |
| --- | --- | --- | --- |
| Meeting Objective | Your primary goal is to help customers: - Understand the concepts around compute PaaS in an Azure architecture - Allow customers to understand the components of PaaS to support the Solution they are looking to deploy |  |  |
| Pre-work | Review the following sections of the Azure Reference Architecture - Microsoft Azure Compute (PaaS) Walk through workshop slides and read slide notes. Get familiar with the AZRA PaaS capabilities. PaaS is a very broad topic and this engagement is intended to be primarily infrastructure focused but increasingly the customer conversation spans both areas. |  |  |
| Input | Existing information from the customer on their development direction or PaaS requirements Discussion or meeting notes from any discussions the EPG account team (ATS, CSA, etc.) have had with the customer on this topic |  |  |
| Output | Ensure the customer had a solid understanding of the differences between IaaS and PaaS services and how they can be used together Identify the underlying drivers for any PaaS questions the customer has (are they focused on particular workloads or applications to be refactored) Drive follow on discussions of AZRA architecture design patterns and the recommendation that a customer start thinking about architecture patterns and standardization Document customer decisions related to Azure PaaS services |  |  |
| Session Attendees | Customer Roles Sponsor All required SME(s) Cloud Architect |  | <Partner> Roles Azure Infrastructure Consultant Architect ATS / CSA |

| Azure Technical Solution Alignment Workshop |  | Session Name : Azure SAW – Identity Session Template: Azure SAW Module 6 - Identity |  |
| --- | --- | --- | --- |
| Meeting Objective | Your primary goal is to help customers: - Understand the concepts around Azure Hybrid Identity - Allow customers to understand the positioning of Azure Active Directory and what is required to provide identity in Azure - Another key goal is to review the requirement to deploy a pair of Active Directory Domain Services (Active Directory (AD) DS) Domain Controllers in their Azure subscription |  |  |
| Pre-work | Review the following sections of the Azure Reference Architecture - Identity - Security Walk through slides and read slide notes. Ensure you have hands on experience with Azure Active Directory and an available Azure subscription for ad-hoc demonstrations |  |  |
| Input | Documentation or details of the customer’s current Identity architecture (Active Directory, etc.) Customer plans for private and public cloud |  |  |
| Output | Customer understanding of the Microsoft identity platform and solutions and how they related to Azure and Office365 Drive customer decisions around deployment models to utilize for Azure Active Directory, identity synchronization, and extending Active Directory domain controllers into Azure Document customer decisions related to Azure identity |  |  |
| Session Attendees | Customer Roles Sponsor All involved SME(s) Cloud Architect |  | <Partner> Roles Infrastructure Consultant Enterprise architect ATS Engagement Manager |

| Azure Technical Solution Alignment Workshop |  | Session Name : Azure SAW – Azure Security Session Template: Azure SAW Module 7 – Azure Security |  |
| --- | --- | --- | --- |
| Meeting Objective | Your primary goals are to: - Introduce the security topic and the similarities and differences between security in the public cloud and the private cloud - Help the customer understand Microsoft’s trustworthy computing and security development lifecycle models - Cover high-level concepts around Azure security and what is provided by the Azure platform and what is configurable by the customer |  |  |
| Pre-work | Review the following sections of the Azure Reference Architecture - Identity - Security Walk through slides and read slide notes. Consume TechReady sessions related to Azure platform security Ensure you have hands on experience with Azure security features and an available Azure subscription for ad-hoc demonstrations |  |  |
| Input | Documentation or details of the customer’s current security architecture Customer security, compliance, and audit requirements |  |  |
| Output | Determine the relative level of security required for the customer’s requirements Determine which security models, features, and processes are required Document customer decisions related to Azure security capabilities |  |  |
| Session Attendees | Customer Roles Sponsor All involved SME(s) Cloud Architect |  | <Partner> Roles Infrastructure Consultant Enterprise architect ATS Engagement Manager |

| Azure Technical Solution Alignment Workshop |  | Session Name : Azure SAW – Cloud Platform Integration Framework (CPIF) Session Template: Azure SAW Module 8a - c – CPIF |  |
| --- | --- | --- | --- |
| Meeting Objective | Your primary goals are to: - Outline the Cloud Platform Integration Framework - Outline how provisioning, monitoring, automation, management, Business Continuity and Disaster Recovery (Business Continuity (BC)/Disaster Recovery (DR)) and operations are required elements for all cloud-enabled workloads Introduce Azure monitoring scenarios and technologies (Module 8a) Introduce Azure maintenance scenarios and technologies (Module 8b) Introduce Azure automation scenarios and technologies (Module 8c) |  |  |
| Pre-work | Review the following sections of the Azure Reference Architecture - Cloud Platform Integration Framework Review the Cloud Platform Integration Framework documents Walk through slides and read slide notes. |  |  |
| Input | Monitoring, Patching, and Automation solutions the customer uses today (if applicable) Relative maturity of the customers operations team, processes, and tools |  |  |
| Output | Determine which monitoring, updating, and automation technologies will be utilized Document decisions made related to these topics |  |  |
| Session Attendees | Customer Roles Sponsor All involved SME(s) Cloud Architect |  | <Partner> Roles Infrastructure Consultant Operations Consultant Enterprise architect ATS Engagement Manager |

Build and Stabilize

The Build and Stabilize phases deal with taking the design decisions made during the Plan phase and configuring the customer’s Azure environment based on those decisions. Additionally, for certain elements, scripts and/or Azure resource manager (ARM) templates will be used to create and configure the relevant Azure implementations.

The goal is to set up the customer’s Azure subscription mode, network connectivity model, storage stamp templates, identity integration, and base security configurations. These are all pre-requisite tasks to follow-on Azure work such as migrating workloads to Azure or developing new workloads on Azure.

Deploy

The Deploy phase deals with taking one identified customer workload and migrating or deploying it on Microsoft Azure. The target workload is determined during scoping or envisioning and analysis of the workload is discussed during the Solution alignment workshops.

The Deploy phase begins after the Build and Stabilize phase so the customer’s base Azure environment is in place and configured.

Deliverables

The Hybrid Cloud Foundation engagement does not include any deliverables requiring formal acceptance.