StorSimple Planning and Deployment Jump Start

StorSimple Planning and Deployment Jump Start

Delivery Guide

6-Nov-14

Version 1.0 Draft

Prepared by

Microsoft

Table of Contents

1	Introduction	3

2	Offering Description	3

2.1	Introduction	3

2.2	Cloud Integrated Storage through StorSimple	4

2.3	Data Security	4

3	Offering Delivery	5

3.1	Cloud Integrated Storage Design Decisions	5

3.2	Skillset Requirements	5

3.3	Readiness Information	6

3.4	Pre-Engagement Phase	6

3.5	Envision Phase	6

3.6	Plan Phase	7

3.6.1	Solution Alignment Workshop	7

3.7	Stabilize Phase	7

3.8	Deploy Phase	7

4	Technical Background Info	9

5	System Requirements	9

6	StorSimple Device Setup	9

6.1	StorSimple Physical Device	9

6.2	StorSimple Virtual Device	10

6.3	StorSimple Manager Service	10

6.4	PowerShell for StorSimple	10

6.5	StorSimple Hardware Operations	11

7	StorSimple Snapshot Manager	11

8	StorSimple Adapter for SharePoint	11

9	StorSimple Support	12

Introduction

This document provides information on the delivery of the StorSimple Planning and Deployment – Jump Start Offering.  The engagement will be delivered according to the Microsoft Solutions Framework (MSF) with the standard Envision, Plan, Build, Stabilize, and Deploy phases.

This document is designed to assist the Delivery Organization consultants and architects responsible for delivering StorSimple Solutions. The document explains how to prepare for and deliver the engagement.  This document will also assist the consultants to verify they have the correct level of understanding of all deliverables that are required as part of this Solution, and especially facilitating the design decisions on StorSimple. The document also provides a baseline set of skills necessary for a successful Offering delivery.

This document contains StorSimple technical information on Build, Configuration, Operations and Support, plus much more.

Offering Description

Introduction

Cloud Integrated Storage delivers Windows Azure-based storage for organizations at a fraction of the cost of traditional, on premise storage, without compromising security.  This is accomplished using a StorSimple device.  The resulting Solution can be leveraged for storing customer data in Windows Azure Storage with the ease of a simple interface and simple management tools.  Cloud Integrated Storage also provides the following benefits:

- Infrastructure consolidation - StorSimple solutions consolidate primary storage, archival, backup and disaster recovery through seamless integration with the cloud.

- Simpler, faster backup & recovery - StorSimple cloud-based snapshots help revolutionary speed, simplicity & reliability for backup and recovery. Users can achieve up to 100x faster data recovery vs. traditional backup methods used in the cloud.

- Secure data storage - StorSimple applies AES-256 military-grade encryption for all data transferred and stored in the cloud using a private key that is known only to customers.

- Offsite data storage – Store important backup data in the cloud seamlessly.  Eliminate the need for expensive tape backup system or offsite data storage vendors.

- Lower overall storage costs - By integrating the cloud with local enterprise storage, StorSimple reduces total storage costs (TCO) by 60-80%.

Cloud Integrated Storage through StorSimple

Cloud Integrated Storage solutions utilize the cloud to address storage managers’ biggest challenges around infrastructure complexity, cost management and timely data recovery.

StorSimple solutions use cloud storage as an automated storage tier, offloading capacity management burdens and ongoing capital costs. Using local and cloud snapshots, application-consistent backups complete in a fraction of the time needed by traditional backup systems while reducing the amount of data transferred and stored in the cloud.

Cloud-based and location-independent disaster recovery (DR) allows customers to recover their data from virtually any location with an Internet connection, and test their DR plans without impacting production systems and applications. Thin restore from data in the cloud helps users to resume operations after a disaster much faster than possible with physical or cloud-based tape.

Data Security

The most commonly raised concern about storing data in the cloud is data security.  StorSimple and Windows Azure Storage addresses security concerns in the following ways:

Multiple layers of obfuscation through the system

- Original data is broken to storage blocks

- Blocks are fingerprinted + deduplicated with data from other volumes

- Obfuscated blocks are stored in compressed form

Encrypt everything before sending to Azure

- AES-256 CBC encryption is applied before transmission using customer key

- Additional SSL encryption of all data + meta-data operations with Azure

Encryption keys stay only with customer

- Microsoft/StorSimple doesn’t have access to customer encryption keys

- Keys can be imported from customer’s secure key mgmt. system or generated from pass phrases

Encrypted / compressed / obfuscated blocks stored in Azure

- Data is secure even if account gets compromised

Offering Delivery

Cloud Integrated Storage Design Decisions

When storing data in the cloud, it is important to review the different of data that should and should not be stored in the cloud.  Storing data in the cloud depends on use and type of data.  Cloud storage is recommended optimized when storing data that is not accessed frequently and thus data that has aged.

For example, a SQL Server database that is being accessed constantly will rarely, if ever, be offline.  Since the file is constantly in use, it should not be stored in the cloud.

File Servers, especially archives, or Home drives, that are accessed infrequently and are most static in nature should be stored in the cloud to take advantage of the cost savings of cloud storage.  Likewise, backup data should be stored in the cloud, as it should only need to be accessed in the event of a data loss.

It is important to fully understand the different kinds of data that are recommended to store in the cloud prior to engaging a customer in this discussion.  For more information, please refer to the “Best Practices” document.

Note

Do not underestimate the need to understand the use and type of data that can be stored in the cloud; it is the most important design decision and should be given adequate analysis with the client.

Skillset Requirements

The knowledge required for delivering a Cloud Integrated Storage project can be summarized into four main areas.

- Windows Azure Storage - Basic understanding of the Windows Azure Storage architecture, including Blob, Table and Queue storage.  Basic understanding of the concept of Hybrid Cloud storage.

- Windows File Server Architecture – Architecture of a Windows File Server infrastructure to support tiered storage solutions and management of file data using the file classification infrastructure (FCI) found in Windows Server

- iSCSI – Basic understanding of how iSCSI connections are made, including Multi-Path IO and how iSCSI traffic can be routed and managed.

- StorSimple Interfaces and Console – In-depth understanding of the StorSimple Manager, Virtual Appliance and (optionally) StorSimple Snapshot Manager, including how to configure the device, how to connect to servers and how to backup and restore cloud snapshots.

Readiness Information

All readiness materials, including slide decks, videos and step-by-step walkthroughs of all of the features of StorSimple are located here:  \\dcs-fs01\cis\8000 Series (Current)\Readiness

Pre-Engagement Phase

The pre-engagement process is critical to confirm that both the client and <Partner> Services have aligned expectations for the engagement. The client should agree to provide a knowledgeable resource about the type of data being targeted for cloud integrated storage.  Workloads, duration, and schedule should be discussed during this period.

Use the “StorSimple Pre-Engagement Questionnaire” to gather needed data to help the client design the cloud integrated storage approach.

Optionally, the engagement may include a Return on Investment (ROI) analysis.  Use the materials provided in the Offering to complete an ROI analysis.

Envision Phase

The goal of this phase is to determine more details on the customer needs and outline the vision and scope for this engagement.  During the Envision phase, the delivery team will identify the Solution requirements, including both the configuration and workflow integration required to support the Solution.

The kickoff meeting provides the opportunity to officially start the engagement, gather the information necessary to complete the Vision and Scope document, and begin planning for the Cloud Integrated Storage Solution Alignment Workshop and the documentation that will be produced as part of the Plan phase. Participants should include the customer’s project sponsor and project manager (PM), and the delivery team and the engagement manager (EM). The EM drives the meeting.

Apart from making the personal introductions between the consultants and the customer team, the purpose of the customer kickoff meeting is to communicate a shared vision of the engagement. Items typically covered include project activities performed to date, project team building, roles and responsibilities (for both teams, and the planned Solution and approach for completing the project.

An agenda of this meeting with the customer should outline the approach for the engagement kickoff. The agenda should be sent to the customer in draft form prior to the meeting, be completed after the meeting, and finally officially sent to all attendees.

During the meeting, the engagement team should conduct the following activities:

- Review the project schedule and milestones. In particular, make sure the Solution Alignment Workshop time and location are confirmed and all required attendees have been invited

- Review the engagement-team composition, roles, and responsibilities

- Define a communication plan for the project that establishes the format and frequency of the status reports and meetings

- Review the risk-mitigation plan for the engagement and define the risk-tracking process and escalation paths

Plan Phase

The Plan phase of the project is the phase to finish gathering the detailed technical requirements that need to be built into the Solution and designing the Cloud Integrated Storage approach based on the Solution alignment workshop, to the point that it is ready for testing and deployment.

Solution Alignment Workshop

The workshop is driven with all Solution stakeholders’ participation. The main goals of the Solution Alignment Workshop are:

- Education to the client on the functionality of the StorSimple device and the Windows Azure Backup service approach.

- Make design decisions on the types of data that will be considered for Cloud Integrated Storage.

- Formalize decisions taken

The Plan phase ends when the project team agrees that the plans are sufficiently well defined to proceed with development and testing, and the team, business sponsor, and key stakeholders approve the design and the deployment plan and schedule, usually at a milestone meeting.

Stabilize Phase

The actual Solution is tested during the Stabilize phase. The key activities during this phase include:

- Installation and configuration of the StorSimple device.

- Validate and demonstrate the Solution to the client with the Walkthrough.

Deploy Phase

This phase consists of “operationalizing” the deployment of the Solution components within the production environment. The key activities during these phases include configuring:

- Data management

- Data migration

- DR guidance

- Alerting

- Logging, log analysis and diagnostics

- Access Policies

- Backups and backup scheduling

- Certificate imports

- Quality of Service settings

- Reporting

- Production deployment validation

- Closing the engagement

The closeout meeting summarizes the activities performed by Microsoft during the engagement and presents a summary of the deployed Solution in an executive language. The meeting also provides the opportunity to gather feedback about how the engagement was delivered and about this Solution and to discuss next steps with the customer.

Technical Background Info

Solution Overview - http://msdn.microsoft.com/en-us/library/azure/dn772442.aspx

StorSimple Terminology - http://msdn.microsoft.com/en-us/library/azure/dn757725.aspx

StorSimple Security - http://msdn.microsoft.com/en-us/library/azure/dn757752.aspx

- StorSimple Manager service protection

- StorSimple device protection

- StorSimple data protection

- Questions and answers about StorSimple security

- Best practices for network security

- Security considerations for using a virtual device

System Requirements

System Requirements - http://msdn.microsoft.com/en-us/library/azure/dn772358.aspx

- Software requirements for storage clients

- High availability requirements for StorSimple device

- Networking requirements for StorSimple device

StorSimple System Limits - http://msdn.microsoft.com/en-us/library/azure/dn772370.aspx

StorSimple Device Setup

StorSimple Physical Device

Getting Started - http://msdn.microsoft.com/en-us/library/azure/dn772410.aspx

- Safety precautions

- Configuration checklist

- Hardware installation of your device

- Deploying your on-premises StorSimple device

  - Deployment checklist

  - Deployment prerequisites

  - Deployment steps

StorSimple Virtual Device

StorSimple Virtual Device - http://msdn.microsoft.com/en-us/library/azure/dn772390.aspx

- How the virtual device differs from the physical device

- Security considerations for using a virtual device

- Prerequisites for the virtual device

- Create and configure the virtual device

- Work with the virtual device

- Failover to the virtual device

- Shut down or delete the virtual device

StorSimple Manager Service

StorSimple Manager Service - http://msdn.microsoft.com/en-us/library/azure/dn772396.aspx

Administrator's Guide - http://msdn.microsoft.com/en-us/library/azure/dn772401.aspx

PowerShell for StorSimple

PowerShell for StorSimple - http://msdn.microsoft.com/en-us/library/azure/dn772425.aspx

Administrator's Guide - http://msdn.microsoft.com/en-us/library/azure/dn772344.aspx

StorSimple Hardware Operations

StorSimple Hardware - http://msdn.microsoft.com/en-us/library/azure/dn757755.aspx

- Hardware Component Replacement on your StorSimple device

- Technical Specifications and Compliance for your StorSimple device

- Monitor your StorSimple device using Monitoring Indicators Guide

- Turning On and Off a updated or a running StorSimple device

StorSimple Snapshot Manager

Snapshot Manager - http://msdn.microsoft.com/en-us/library/azure/dn772365.aspx

Deployment Guide - http://msdn.microsoft.com/en-us/library/azure/dn757748.aspx

- Getting started

- StorSimple Snapshot Manager installation

- Introduction to the StorSimple Snapshot Manager user interface

Administrator's Guide - http://msdn.microsoft.com/en-us/library/azure/dn757835.aspx

- Getting started

- StorSimple Snapshot Manager user interface

- StorSimple Snapshot Manager tasks

- StorSimple Snapshot Manager walkthroughs

Support Guide - http://msdn.microsoft.com/en-us/library/azure/dn790593.aspx

StorSimple Adapter for SharePoint

Adapter for SharePoint - http://msdn.microsoft.com/en-us/library/azure/dn757737.aspx

Deployment Guide - http://msdn.microsoft.com/en-us/library/azure/dn757747.aspx

- Getting started

- StorSimple Adapter for SharePoint installation

- StorSimple Adapter for SharePoint removal

StorSimple Support

Contact Microsoft Support - http://msdn.microsoft.com/en-us/library/azure/dn757750.aspx

StorSimple Release Notes - http://msdn.microsoft.com/en-us/library/azure/dn772367.aspx

StorSimple Internal Landing Page – https://microsoft.sharepoint.com/teams/Hybrid_Cloud_Storage/SitePages/Home.aspx

Contact a local StorSimple TSP or to visit a local MTC - https://microsoft.sharepoint.com/teams/Hybrid_Cloud_Storage/SitePages/HelpOnADeal.aspx

Latest Sales Materials, including Datasheets, Compete info, Customer Evidence, Case Studies, Analysis Reports, Product Collateral, and lots more - https://microsoft.sharepoint.com/teams/Hybrid_Cloud_Storage/SitePages/Seller-Materials.aspx

Additional supporting information can be found at:  \\dcs-fs01\cis\8000 Series (Current)